Casino Gaming Platform

Technical Roadmap & Architecture Plan

Hybrid Model — Own Games + Third-Party Integration

Stack: Next.js + Supabase + Node.js

Payments: JazzCash + Easypaisa + Crypto (USDT/ETH)

April 2026

Executive summary

This document outlines the complete technical roadmap for building a real-money casino gaming platform using a hybrid model: proprietary games (dice, coin flip) at launch with architecture designed to integrate third-party game providers later. The platform follows a mobile-first PWA approach Lobby (max-width 600px) similar to 999r.com.

The tech stack is built around Next.js (frontend + API routes), Supabase (PostgreSQL database + auth + realtime), deployed initially on Vercel with a clear migration path to dedicated infrastructure as the platform scales.

Payment processing supports Pakistan-focused fiat gateways (JazzCash, Easypaisa) with swappable account credentials for limit management, plus cryptocurrency deposits/withdrawals (USDT, ETH).

Tech stack decisions

Why Next.js (not separate React + Express)

- API routes handle your backend initially — no separate server to deploy and manage

- SSR for lobby pages gives SEO benefits and fast first-paint on mobile

- Deploys to Vercel with zero config — push to git, it’s live

- When you outgrow API routes, you extract game logic into a standalone Node.js service on a VPS — the frontend stays on Vercel

- Middleware handles auth checks, rate limiting, and request validation at the edge

Why Supabase (not raw MongoDB/PostgreSQL)

- Built-in Auth with JWT — email, phone, OAuth ready out of the box

- PostgreSQL underneath — ACID transactions for wallet operations (critical for real money)

- Row Level Security (RLS) — users can only see their own data, enforced at database level

- Realtime subscriptions — wallet balance updates push to frontend instantly

- Dashboard for quick admin queries without building custom tooling early on

Payment architecture

The payment system is designed with account rotation as a first-class feature. Each payment method (JazzCash, Easypaisa, crypto) supports multiple accounts that can be swapped without code changes.

Account rotation design

Every payment gateway is configured as a record in the payment_accounts table, not hardcoded in environment variables. This means:

- Admin can add/remove JazzCash or Easypaisa accounts from the dashboard

- Each account has a daily_limit and current_used counter

- When a deposit is requested, the system picks the active account with remaining capacity

- If an account hits its limit, the system auto-rotates to the next available account

- Disabled accounts are skipped automatically — no downtime when swapping

| Gateway | Type | Deposit | Withdrawal |
| --- | --- | --- | --- |
| JazzCash | Fiat (PKR) | API / Manual | API payout |
| Easypaisa | Fiat (PKR) | API / Manual | API payout |
| USDT (TRC20) | Crypto | Wallet monitoring | Auto send |
| ETH | Crypto | Wallet monitoring | Auto send |

Phase 1 — MVP (Weeks 1–6)

Goal: Functional platform with dice + coin flip, real-money wallet, payments, referral system, and admin dashboard. Deployed on Vercel + Supabase.

Week 1–2: Foundation

| Task | Details |
| --- | --- |
| Project setup | Next.js 14+ with App Router Supabase project + client SDK Tailwind CSS + mobile-first layout (max-w-[600px]) Environment config (dev/staging/prod) |
| Auth system | Supabase Auth (email + phone OTP) JWT middleware for API routes Protected route wrappers Session management + auto-refresh |
| Mobile shell UI | Bottom tab navigation (Home, Offers, Invite, Support, Profile) Game lobby grid layout Dark theme with accent colors PWA manifest + service worker |

Week 3–4: Core features

| Task | Details |
| --- | --- |
| Wallet system | Balance display + transaction history Deposit flow (JazzCash/Easypaisa/Crypto) Withdrawal request |
| Dice game | Game UI (bet amount, target number, roll button) Server-side RNG using crypto.randomBytes() Provably fair: server_seed_hash shown before bet Configurable house edge (default 2%) Real-time result + wallet update |
| Coin flip game | Game UI (heads/tails selection, bet amount) Same provably fair RNG engine as dice Flip animation (CSS/Canvas) Configurable multiplier (default 1.96x = 2% edge) |

Week 5–6: Admin + referrals + polish

| Task | Details |
| --- | --- |
| Admin dashboard | User management (view/ban/adjust balance) Transaction log with filters Payment account management (add/disable/rotate) Game round audit log Withdrawal approval/rejection workflow Revenue dashboard (bets, wins, house profit) |
| Referral system | Unique referral codes per user Commission on referred user’s losses (configurable %) Referral tree (who referred whom) Payout tracking in wallet |
| Testing + deploy | End-to-end testing of bet → wallet flow Payment flow testing (deposit + withdrawal) Load testing wallet transactions for concurrency Deploy to Vercel (frontend) + Supabase (prod project) Domain setup + SSL |

Phase 2 — Scale & more games (Weeks 7–12)

Goal: Add more game types, move game logic to dedicated server, improve real-time experience.

| Task | Details |
| --- | --- |
| Dedicated game server | Node.js + Express on VPS (Hetzner/DO) WebSocket server (Socket.io) for real-time games Game logic extracted from Next.js API routes Internal API between Vercel frontend and game server |
| Crash game (Aviator-style) | Multiplier curve generation (provably fair) Real-time multiplier broadcast via WebSocket Bet + cashout mechanics Multiplayer: all players see same round |
| Card games | Andar Bahar or Hi-Lo as first card game Deck shuffle with provably fair algorithm Game state machine (bet → deal → result) Card animations (CSS transforms) |
| Promotions engine | Welcome bonus with wagering requirements Daily/weekly cashback Jackpot pool (progressive, funded by % of bets) Promo codes system |
| Infrastructure | Redis for session caching + rate limiting Cloudflare for DDoS protection Database connection pooling (Supabase PgBouncer) Monitoring + alerting (uptime, error rates) |

Phase 3 — Third-party integration & scale (Weeks 13–20)

Goal: Integrate external game providers, build the aggregator layer, scale infrastructure.

| Task | Details |
| --- | --- |
| Game aggregator API | Seamless wallet API endpoint for providers Session token generation for game launches Provider callback handler (bet/win/refund) Game catalog management in admin |
| Provider integrations | First provider: JILI or PG Soft (popular in Asia) iframe-based game launcher Balance sync between provider and wallet Error handling + reconciliation |
| Microservices split | Wallet service (standalone) Game service (own games) Aggregator service (third-party) Message queue for async operations (BullMQ + Redis) |
| Advanced admin | Player analytics (LTV, retention, churn) Risk management (max bet limits, loss limits) Automated fraud detection rules Provider revenue reports |

Scaling strategy

| Stage | Users | Infrastructure | Monthly cost |
| --- | --- | --- | --- |
| Phase 1 | 0 – 5,000 | Vercel (free/pro) + Supabase (free/pro) | $0 – $50 |
| Phase 2 | 5,000 – 50,000 | Vercel Pro + VPS ($20) + Supabase Pro | $50 – $200 |
| Phase 3 | 50,000+ | K8s cluster + managed DB + Redis + CDN | $500+ |

Key scaling triggers

- Move game server to VPS when: WebSocket connections exceed Vercel’s serverless limits, or game round latency exceeds 200ms

- Add Redis when: you need session caching, rate limiting, or real-time leaderboards

- Split into microservices when: wallet operations conflict with game logic deploys, or you need independent scaling per service

- Move off Supabase when: you need custom PostgreSQL extensions, dedicated hardware, or read replicas beyond what Supabase offers

Risk register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Wallet double-spend | Critical | PostgreSQL transactions with SELECT FOR UPDATE; all wallet ops in stored procedures |
| Payment account limits | High | Account rotation system with daily limits; admin can swap accounts in real-time |
| RNG manipulation claims | Critical | Provably fair system: server seed hashed before bet, revealed after; player can verify |
| Supabase outage | High | Database backups every 6 hours; migration plan to self-hosted PostgreSQL documented |
| DDoS attacks | Medium | Cloudflare in front of all endpoints; rate limiting on API routes; geo-blocking if needed |
| Regulatory issues | Critical | Consult legal counsel for target jurisdictions; implement KYC if required; geo-fence restricted regions |

Next step: See the companion document “Supabase Database Schema” for complete table definitions, RLS policies, stored procedures, and indexes.